Test Strategy

<CyberRange>

<Version <here>

1/3/2026

Document Control:

Document Details:

| Title | Test Strategy for CyberRange Cybersecurity Training Platform |
| --- | --- |
| Version | 1.0.0 |
| Date | 1/3/2026 |
| File Name | CyberRangeTestStrategy |
| File Location | <Location of the file> |
| Author | Mohamed Wael Abdelmenem |
| Contributor | - Mohamed Wael Abdelmenem - Nader Ahmed Abdelsattar - Ayad Ahmed Zwail |

Change Control:

| Issue Date | Version | Details | Author |
| --- | --- | --- | --- |
| 1/3/2026 | 1.0.0 | <Working Draft>, <Reviewed> | Mohamed |

Document Reference:

| Document Name | File Location |
| --- | --- |
| <Document file name> | <Location of the file> |

Contents

1. Scope and overview	4

2. Test Approach	4

3. Test Levels	4

4. Test Types	4

5. Roles and Responsibilities	4

6. Environment requirements	4

7. Testing tools	4

8. Industry standards to follow	4

9. Test deliverables	4

10. Testing metrics	4

11. Requirement Traceability Matrix	4

12. Risk and mitigation	4

13. Reporting tool	5

14 Test summary	5

15. Approvals	5

# 1. Scope and overview:

The CyberRange platform is a comprehensive cybersecurity training application that provides hands-on simulation environments for students to practice defensive and offensive security techniques. The platform integrates Kubernetes-based attack simulations, machine learning-powered intrusion detection, and real-time monitoring capabilities.

Testing Scope:

- Authentication and authorization (JWT-based, role-based access control)

- User management and profile operations

- Scenario and questionnaire management

- Kubernetes-based simulation orchestration

- Real-time attack simulation execution (DDoS, Botnet, Infiltration)

- ML-powered IDS integration and alert generation

- Admin dashboard (cluster health, user management, audit logs)

- Student dashboard (progress tracking, active simulations)

- API Gateway and microservices communication

Development Methodology:

- Agile with iterative testing cycles

# 2. Test Approach:

The CyberRange testing strategy employs a multi-layered approach combining automated and manual testing techniques:

# 3. Test Levels:

Unit Testing: Backend services and frontend components

- Backend:  NestJS services (AuthService, SimulationService, UserService).

- Frontend: React components, custom hooks, utility functions.

- Coverage Target: 70% code coverage

Integration Testing: Testing the integrations between the Api Gateway, Microservices, Frontend, and Backend.

- API Integration: Gateway routing to microservices

- Database Integration: MongoDB CRUD operations

- External Services: Kubernetes API, FL-IDS model predictions

System Testing: End-to-end user workflows and simulation scenarios

- End-to-End Workflows: Login → Scenario Selection → Questionnaire → Simulation Launch → Monitoring

- Cross-Module Testing: Admin actions affecting student views

- Data Flow Validation: User actions → Audit logs

# 4. Test Types:

Functional Testing:

- Feature validation against requirements (login, signup, simulation launch, etc.)

UI Testing:

- Cross-browser compatibility, responsive design

- Verify UI elements, navigation, responsiveness.

API Testing:

- Test REST endpoints, request/response validation

Security Testing:

- Authentication, authorization, input validation

- JWT validation and role-based access

Performance Testing:

- Concurrent simulation handling, API response times

Regression Testing:

- Automated test suites after each code change

# 5. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manger | Approve test strategy, allocate resources, review test reports |
| Project Lead | Define test scope, coordinate testing activities, manage defect resolution |
| QA | Design test cases, execute tests (manual/automated), report defects, maintain test documentation |
| Developer | Perform unit testing, fix defects, support integration testing |

# 6. Environment requirements:

Hardware:

- Development: Local machines (Windows/Linux)

  - OS:  Windows 10/11

  - IDE:  VS Code

  - Node.js: v18.x or higher

  - MongoDB: v6.0+

  - Docker Desktop: Latest stable version

- Kubernetes cluster (Minikube/Cloud-based)  for attack simulations

- Minimum: 8GB RAM, 4 CPU cores for simulation testing

Software:

- Frontend: Node.js 18+, Next.js 14, React 18

- Backend: NestJS, MongoDB, JWT authentication

- Infrastructure: Kubernetes, Docker, Helm

- Browsers: Chrome, Firefox, Edge (latest versions)

- Testing Tools: Katalon Studio, Postman, Git,and Github

# 7. Testing tools:

- Katalon Studio for ui automation and end-to-end testting

- Postman for API testing and endpoint validation

- Git/Github for version control

# 8. Industry standards to follow:

This section describes the industry standard to produce high quality system that meets or exceeds customer expectations.

# 9. Test deliverables:

| Deliverable | Description |
| --- | --- |
| Test Strategy | High-level strategy including testing objectives, scope, tools, and environment |
| Test Plan | Detailed testing roadmap, schedule, resources, and criteria for success. |
| Test Cases | Steps, expected results, and actual results for test cases. |
| Defect Triage | A matrix to prioritize and track defects during testing. |
| Sample Bug Report | Document format for logging and reporting defects. |
| Software Release Notes | Summary of changes, testing outcomes, and known issues. |
| Status Report | Weekly status updates for project tracking |
| Test Scenarios | High-level scenarios covering each functional and non-functional requirement. |
| Test Summary Report | Summary of the test execution results. |
| Test Scripts | Katalon scripts for testing other website features |
| Test Execution Reports | - Detailed reports generated after each test execution. - Reports to include test results, pass/fail status, and any detected issues. |
| Documentation | - Detailed documentation outlining test scenarios, scripts, and configurations. - User manuals for executing tests using Katalon. |

# 10. Testing metrics:

The following metrics will be tracked to measure testing effectiveness and project quality:

Test Coverage Metrics

-Test Case Coverage: (Number of test cases / Total requirements) × 100

- Target: ≥ 90%

- Code Coverage:*(Lines of code tested / Total lines of code) × 100

- Target: ≥ 70%

- Automation Coverage: (Automated test cases / Total test cases) × 100

- Target: ≥ 60% for regression tests

Defect Metrics

- Defect Density:*Total defects / Size of module (KLOC or function points)

- Defect Removal Efficiency:(Defects found before release / Total defects) × 100

- Target: ≥ 95%

- Defect Leakage: Defects found in production / Total defects

- Target: ≤ 5%

Test Execution Metrics

- Test Pass Rate: (Passed tests / Total tests executed) × 100

- Target: ≥ 95% before release

- Test Execution Progress:*(Tests executed / Total planned tests) × 100

- Average Test Execution Time: Total time / Number of test cases

Quality Metrics

- Mean Time to Detect (MTTD):Average time to discover a defect

- Mean Time to Resolve (MTTR):Average time to fix a defect

- Target: Critical bugs ≤ 24 hours, Major bugs ≤ 72 hours

- Reopen Rate:*(Reopened defects / Total resolved defects) × 100

- Target:** ≤ 10%

Current Project Status (as of 2026-01-04)

- Total Test Cases Documented: 34

- Automated Test Cases (Katalon): 34  (Authentication: 11, Admin Dashboard: 6, scenarios,5, simulations 3,Profiles:9)

- Bugs Identified and Fixed: 14

- Test Automation Coverage: ~100% (34/34)

# 11. Requirement Traceability Matrix:

# Requirement traceability matrix is used to trace the requirements to the tests that are needed to verify whether the requirements are fulfilled.

# 12. Risk and mitigation

| S.No | Risk | Mitigation Plan | Impact |
| --- | --- | --- | --- |

# 13. Reporting tool:

# JIRA will be the reporting tool for this project.

# 14 Test summary:

# 15. Approvals:

The following people are required to approve the Test Strategy

| Approved By Role | Approved By Name |
| --- | --- |